for SAM web app

Change Requests (CR 5) Package

For Asia Cement Public Company Limited

Document Version: December 22, 2025

Contents

Contents	2

Reason for Change	3

Proposed Solution	3

Our Process	3

Scope of Work	4

3.1: Multiple Proposal Data Merge	4

3.3: Proposal Priority Rules	6

Compatibility	7

Documentation	7

Timeline	7

Fee Summary	7

Payment Terms & Schedule	8

Acceptance	8

Next Steps	8

General Terms and Conditions	9

Validity	9

Exclusions	9

Your Responsibilities	9

Warranty	9

# Reason for Change

Asia Cement Public Company Limited (referred to in this proposal as ACC) has an existing solution, the SAM web app, that is currently being development by Manao Software. The current PAM proposal and rebate workflow has three gaps that create process misalignment with ACC rules and avoidable user friction.

Currently, the SAM system treats each proposal as an independent entity. Proposals can be created and approved individually by managers without dependency on other proposals. However, when synchronizing approved proposal data back to the SAP system, there are several restrictions and business rules that must be enforced.

These constraints have resulted in data inconsistencies and limitations in the current synchronization process. Therefore, an enhancement to the SAM backend service is required to properly store proposal data, process business logic through stored procedures, and synchronize accurate and compliant data back to SAP.

Together, these changes are needed to align PAM with ACC’s operating model, reduce calculation risk, and streamline the proposal user experience.

# Proposed Solution

Manao Software will provide software development resources to design, implement, test, deploy, and maintain the requested Change Request (CR) for the ACC system. This document describes the implementation approach, understanding of the scope, proposed technical solution, and the associated delivery schedule and cost.

The PAM system will be enhanced through two coordinated system improvements to align proposal structuring, rebate governance, and date-handling behavior with ACC’s defined business processes.

First, PAM will support proposal data consolidation to enable accurate data persistence in the forcal table. This enhancement ensures that SAP synchronization and agreement calculation processes can be executed correctly and consistently.

Second, PAM will introduce logic to evaluate customers appearing across multiple proposal types. When a customer exists in both Proposal Type R and Proposal Type S within the same evaluation period, the system will apply a defined priority rule and synchronize Proposal Type S data to ACC SAP for discount and rebate calculation, while suppressing Proposal Type R data for that customer. This logic ensures consistent processing and removes ambiguity during monthly calculation cycles.

## Our Process

To avoid misunderstandings and delays all Change Requests are subject to the following process:

- The client describes the needed change, and we document it in this Change Request.

- The client reviews the Change Request, and we revise if needed.

- The client signs and returns the Change Request to accept it.

- The development work is done.

- The client reviews and accepts the delivery and the process is complete.

## Scope of Work

This scope delivers three change streams to close gaps in proposal structuring, rebate governance, and date-entry usability. Each part below includes a short intro, specific deliverables, technical approach, and explicit out-of-scope boundaries.

### 3.1: Multiple Proposal Data Merge

Currently, the SAM system treats each proposal as an independent entity. Proposals can be created and approved individually by managers without dependency on other proposals. However, when synchronizing approved proposal data back to the SAP system, there are several restrictions and business rules that must be enforced.

These constraints have resulted in data inconsistencies and limitations in the current synchronization process. Therefore, an enhancement to the SAM backend service is required to properly store proposal data, process business logic through stored procedures, and synchronize accurate and compliant data back to SAP.

Proposal Type P: Conditions

- Proposal Type P does not involve rebate processing.

- Data from Proposal Type P will not be stored in the forcal table.

- SAP synchronization is limited to non-rebate related data only.

Proposal Type P – Flow 2 and Flow 3

- Users must create separate proposals for each combination of:

  - Customer Group

  - Ship-to

This separation is required so that SAM can validate the correct contract number from SAP.

Example:

- Customer Group 1 + Ship-to A → Contract No. A

- Customer Group 1 + Ship-to B → Contract No. B

Proposal Type R: Conditions

Flow 1 – Discount Only

- Discount-only proposals have no impact on SAP because SAP can automatically split discount periods by date.

- When discount values change during an active period, users must create new proposals with adjusted date ranges and versions.

Example:

- Proposal R #001 (Version 0): Jan 1–31, Discount 5 THB/ton (Approved)

- Proposal R #001 (Version 1): Jan 1–12, Discount 5 THB/ton

- Proposal R #002 (Version 0): Jan 13–31, Discount 8 THB/ton

Each proposal must be submitted and approved separately.

Flow 4 – Rebate + Accumulate

- Rebate proposals require strict handling and synchronization with SAP.

- When a rebate value changes, proposals must be split by date range.

- Upon approval:

  - Active proposals are inserted into the forcal table.

  - Inactive or superseded proposals are removed from forcal.

Key Attributes:

- Sales Organization

- Sold-to

- Proposal Month (pmonth)

- Proposal Year (pyear)

- Rebate Type

- From Date

- To Date

Proposal Type S: Conditions

Flow 1 – Discount + Special Accumulate

- Discount logic behaves similarly to Proposal Type R.

- SAP can handle date splitting automatically.

- Special Accumulate values are tied to the proposal date range.

Example:

- Proposal S #001 (Version 0):

  - Jan 1–31, Discount 5 THB/ton

  - Special + Accumulate: 10 THB (Approved)

If changes occur mid-period:

- Proposal S #001 (Version 1): Jan 1–12, Discount 5 THB/ton, Special + Accu 10 THB

- Proposal S #002 (Version 0): Jan 13–31, Discount 8 THB/ton, Special + Accu 20 THB

Flow 4 – Rebate + Accumulate

- Similar to Proposal Type R Flow 4, but includes Special Accumulate.

- Upon approval:

  - Discount and rebate data are inserted into forcal.

  - Inactive proposals are removed.

Key Attributes:

- Sales Organization

- Sold-to

- Proposal Month (pmonth)

- Proposal Year (pyear)

- Rebate Type

- From Date

- To Date

Out of scope

- Proposal range overlapping validation, since Frontend UX/UI are not updated

- Any change to ACC monthly proposal policy.

- Any SAP-side enhancement to support the new structure.

### 3.3: Proposal Priority Rules

This part enforces Proposal Type S Has Priority Over Proposal Type R. At the current SAP workflow, it would check following attributes and update approved discount or rebate regardless to the proposal priority and could cause incorrect data. Then the additional backend services need to handle the case as follows:

Key Attributes for Priority Check:

- Proposal Month (pmonth)

- Proposal Year (pyear)

- Sales Organization

- Sold-to (Customer Code)

Scenario 1: Proposal R Approved First, Then Proposal S

- Proposal R is approved:

  - SAM synchronizes data to SAP (Flow 1 and above).

- Proposal S is approved afterward:

  - SAM synchronizes Proposal S data to SAP, overriding Proposal R data.

  - Proposal R records are removed from the forcal table.

Scenario 2: Proposal S Approved First, Then Proposal R

- Proposal S is approved:

  - SAM synchronizes data to SAP.

- Proposal R is approved afterward:

  - SAM checks if the customer exists in an approved Proposal S.

  - If yes:

    - Proposal R is ignored.

    - No SAP synchronization occurs.

    - No data is inserted into forcal.

Backend Service Enhancement Required

- Store proposal versions and activation status accurately.

- Implement logic for proposal splitting by date range.

- Enforce priority rules between Proposal S and Proposal R.

- Insert only active proposals into forcal.

- Automatically remove inactive or superseded proposals from forcal.

- Ensure SAP synchronization follows defined business flows.

Out of scope

  - Any change to ACC rebate formulas or calculation engine behavior.

  - New proposal types or customer hierarchy/roll-up rules beyond R/S.

  - Retroactive reprocessing of historical rebate periods unless explicitly requested later.

## Compatibility

Device and browser compatibility for this change request is the same as for the original solution.

## Documentation

This change is delivered without additional documentation.

# Timeline

Suggested start date: Dec 24, 2025

The schedule is estimated based on the current scope of work. Changes or additions to the scope, or approving other change request proposals for simultaneous development, can extend the timeline.

| Requirement and UX/UI |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coding |  |  |  |  |  |  |  |  |  |
| Testing |  |  |  |  |  |  |  |  |  |
| Release |  |  |  |  |  |  |  |  |  |
| Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 |  |

Milestone

| Milestones | Description | Planned Date |
| --- | --- | --- |
| M1 | Functional demo of all 3 CRs | Jan 5, 2026 |
| M2 | Release to ACC QA site | Jan 6, 2026 |
| M3 | Production release on ACC Production | Jan 9, 2026 |

# Fee Summary

Per ACC’s request, we propose a fixed price project due to the requirements and scope of work are well defined.

| Item |  | Cost THB |
| --- | --- | --- |
| Software development service |  | 194,000 |
| Special discount 3% |  | -5,820 |
| Total after discount (excluded VAT) |  | 188,180 |

### Payment Terms & Schedule

This is a fixed fee project. The payment schedule is:

- 50% deposit payment is invoiced on proposal acceptance/sign off.

- The rest is payable upon acceptance of the work.

# Acceptance

To accept this proposal, please sign and date below and return it by email.

Print name:

Position:

Date:

Print name:

Position:

Date:

# Next Steps

To proceed, the next steps are to:

- Discuss any desired changes with us. We’re flexible.

- Accept the proposal by signing it and email to np@manaosoftware.com.

When we receive the signed proposal, we will reserve the resources and contact you to schedule a kick-off meeting.

# General Terms and Conditions

## Validity

This proposal is valid for 14 days.

## Exclusions

These are our general exclusions. If a specific exclusion is contradicted in another part of this proposal, then the specific exclusion is waived, but the rest remain effective.

- Tasks that are not explicitly stated in this document or agreed to in writing later

- Travel time and expenses.

- Training or education of users.

- Warranty or bug fixes after the warranty period.

- Creation, insertion, or transfer of content or media.

- Royalties, licenses, or fees for images, videos, fonts, or other content or media.

- Modification or fixing of bugs in existing software packages.

- Expenses for licenses, domains, web hosting, or other expenses related to running the website.

- Responsibility for lost profit, lost opportunities, or any other loss or expense caused directly or indirectly by project delays.

- Responsibility for loss, interruption of service, security holes, hacking, or any other kind of loss or expense resulting directly or indirectly from use of the software.

## Your Responsibilities

This project demands significant involvement by ACC personnel. To stay on schedule, we expect:

- A contact person with in-depth knowledge of your business processes, reachable by phone during normal office hours or by email.

- Emails are replied on the next business day at the latest.

- For Scrum based projects, ACC personnel perform a thorough review after each sprint demo and provides the feedback to our team within 3 working days.

- That your tasks and deliveries are completed on schedule.

- Full access to your web hosting account, if applicable.

## Warranty

The warranty for this change request is as if the change had been made as part of the original solution. No additional warranty is offered and accepting this change request does not extend or in other ways change the warranty for the original solution.